Main Project: Blender ↔ Unity Live Sync
Blender for Game Dev Toolkit

This hits several current 3D modeling pain points:

- Automating tedious export/import steps

- Making workflows faster for indie developers

- Filling the gap Unity has (Unreal solved this, but Unity hasn’t)

What this means in 10 weeks:
Not a full-blown “send everything instantly” pipeline (that’s a huge studio-level tool), but a scoped-down prototype:

- Using blender and unity (not focusing on other game engine platforms).

- Focus on meshes first (ignore materials/animation at first).

- Workflow:

  - User edits mesh in Blender.

  - Add-on detects change → auto-exports to .fbx or .glb.

  - Unity auto-detects and reloads the mesh (Unity reimports files if updated in blender).

- Optionally expand:

  - Support materials/textures.

  - Support animation updates.

  - Add “live link” button in Unity editor to force refresh.

Capstone framing:

“Artists waste time re-importing assets between Blender and Unity. My tool automates the sync process, making iteration faster and more game-dev friendly.”

Side Feature: WASD Navigation with Editing

This fits as a bonus inside the Blender add-on. For example:

- Add a “Game Dev Mode” toggle in your add-on.

- Enables Unity-style viewport controls: RMB + WASD navigation while still allowing editing.

- Makes Blender feel more like Unity’s Scene View, so switching between the two feels seamless.

Framing:

“To further bridge the gap, I added Unity-style navigation controls in Blender, so developers feel at home when working between the two tools.”

Timeline (in 10 Weeks)

- Week 1–2: Research Unity asset pipeline + Blender export APIs.

- Week 3–5: Prototype Blender → Unity mesh auto-sync.

- Week 6: Add basic material sync (optional).

- Week 7: Build Unity-side refresh tool (if needed).

- Week 8: Add WASD navigation/editing feature in Blender.

- Week 9: User testing (game dev peers try it out).

- Week 10: Polish, write documentation, prepare demo.

Unity vs Unreal

Unreal’s Workflow (Solved)

Unreal has Datasmith and direct (unofficial plugins) Blender → Unreal bridges that allow:

- Live Link: Update models in Blender (or 3ds Max, Maya, etc.) and see changes update in Unreal without re-importing.

- .udatasmith format: Keeps materials, hierarchies, and metadata intact (far richer than FBX/GLTF).

- Python integration: Unreal can talk to Blender via scripts, letting artists work almost seamlessly.

- Goal: Minimize friction for architectural visualization, film pre-viz, and game prototyping.

Basically, Unreal invested in building non-destructive, real-time sync because they target industries where time = money.

Unity’s Workflow (Not Solved Yet)

Unity has basic FBX and GLTF importers and Auto-Reimport when files in the Assets/ folder change. But:

- It requires reimport → every change forces Unity to reload the mesh.

- Slow for large models or rigs.

- Material loss: Updating FBX often resets materials and prefab links.

- No Live Link equivalent → Blender → Unity sync is limited to manual export/reimport cycles.

- Unity’s “Direct FBX Importer” (where you can drag a .blend file directly into Unity) used to exist, but it required Blender installed locally and was deprecated due to instability.

Unity is focused more on broad compatibility than seamless artist pipelines, so this gap remains.